

**CHITKARA UNIVERSITY FORMATIVE ASSESSMENT-4** PROJECT DETAIL TEMPLATE

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Group Name | **GROUP NO 11** | | | |
| Project Title | CHITKARA SPORTS ARENA | | | |
| Team Leader | ABHISHEK RAJ | | | |
| Details of Work division |  | | | |
|  | **Student/roll no** | **Work / Role Allotted** |  |
| ANKIT BANSAL / 2110990202 | CONTENT LOGIN PAGE |  |
| ANKIT KUMAR / 2110990206 | CONTACT-US  GOOGLE FORMS |  |
| ABHISHEK RAJ / 2110990069 | MAIN PAGE GAMES PAGE |  |
|  |  |  |
| High level Approach to be followed:   * Share the details in points | * Our Project Allows the students to issue sports equipment’s. * No Need to Submit Any Kind of Proof * Login Page is for user validation. * Help/CONTACT US page for assistance. * Multiple Web Pages For user support * SPORTS KNOWLEDGE | | | |
| Lower-level Approach to be followed:   * Share the details in points | Through this project, we aim to provide a better way to access  Sports equipment's in Chitkara University through a well-maintained webpage.  We have made a user helpful page for the students. And Chitkara university also.  All of this has been made with the help of HTML, CSS AND JAVASCRIPT. | | | |
| Advantage of the project with applicability:  Highlight the unique feature(s) of the project if any | 1. Quick and easy issue system. 2. Easier way to issue equipment's through our arena. 3. Online returning capability. 4. Offline module to online module shift 5. No need to submit any kind of form and id | | | |

|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Schedule for implementing the use case:   * Share the Tentative Date of Completion of Expected Deliverables | |  |  | | --- | --- | |  | **Expected Date**  **of Completion** | | Team Creation and project determination. | 3 days | | Creating basic layout | 7 days | | Making Various webpages and linking them. | 5 days | | Designing of webpages and layout | 6 days | | Scripting of webpages | 5days | | Final Review and testing | 7 days | | Total Days | 33 days. | |
| Future scope of the project   * Share the details in points | In the time to come, this project will include database being collected at back end and website will become online and connected with back-end server.   1. Email Confirmation will be sent when you will issue any equipment. 2. Every college or university want this type of website for sports facility 3. Email and message reminders of returning the equipment. 4. Your data will be fully secured and private. |

**DOCUMENT HISTORY:**

|  |  |
| --- | --- |
| Created By | Team Number 11 |
| Team Leader/Contact no | Abhishek Raj / 6284236466 |
| Month of Creation | Jan 2022 |